Phase plan — overview table

| Phase | Purpose / goal | Key features delivered | Primary artifacts (what you hand over) |
| --- | --- | --- | --- |
| Phase 0 — Research & Lab Setup | Prepare hardware, choose target devices and test-network | Hardware list, compatibility matrix, recovery notes, isolated test network (VLANs) | Lab doc (Python notebooks + markdown), device matrix CSV |
| Phase 1 — Minimal Backend (core probes + API) | Build a safe, static backend that detects gateway & probes services; REST API | /api/v1/scan, gateway detection, HTTP/SSH/SNMP probes, simple scoring | Backend binary (Go) or Python script, OpenAPI spec, sample JSON outputs |
| Phase 2 — DNS Filtering + Blocklist Engine | Add blocklist management and local DNS control (dnsmasq/unbound integration) | Blocklist updater, ipset/nftables syncing, UCI integration (OpenWrt), blocklist API | Blocklist worker, sample blocklists, SQL/JSON DB, integration scripts |
| Phase 3 — Wi-Fi & LAN Scanner Agent | Passive & active safe scans: SSID/BSSID, encryption, WPS, rogue AP heuristics, device inventory | Kismet integration / iw wrapper, device table, scoring engine, exportable reports (HTML/PDF) | Scanner service, CLI tool (Python), sample reports |
| Phase 4 — Policy Engine & Per-device Controls | Per-MAC policies, schedules, whitelist/override, logging & audit | Policy API, enforcement layer (dns/iptables), UI hooks | Policy DB schema, policy API docs, enforcement scripts |
| Phase 5 — UI MVP (Web SPA) | Build the user interface (local web app) and connect to API | Dashboard, Scan page, Devices list, Policy editor, Logs, Export report | SPA (HTML/JS/CSS), static assets served by backend, README |
| Phase 6 — Packaging & Multi-target delivery | Make OpenWrt package and appliance image; CI builds | .ipk package skeleton, ImageBuilder CI, Raspberry Pi appliance installer | OpenWrt package repo, ImageBuilder scripts, Pi installer script |
| Phase 7 — Desktop / Mobile Wrappers (optional) | Wrap web UI into desktop app and mobile app if needed | Electron/Tauri .exe/.dmg, Android APK wrapper, auto-discovery | Packaging scripts, sample installers |
| Phase 8 — Hardening, Tests & Docs | Security review, automated tests, user docs, recovery docs | Auth, HTTPS, rate limits, unit/integration tests, recovery & flash docs | Test suite, user guide (Python-written docs), deployment checklist |

Features (detailed, by category)

Core detection & scanning

- Gateway discovery (ip route), ARP confirmation, MAC/OUI vendor guess

- HTTP probe (landing page, LuCI detection), basic SNI detection heuristics

- SSH/Telnet banner grab (read-only), optional SNMP sysDescr (community public)

- Wi-Fi passive scan: SSID/BSSID, channel map, signal, encryption type, WPS flag

Filtering & enforcement

- DNS-based filtering (dnsmasq/unbound + blocklist auto-update)

- IP sets / nftables enforcement for known-bad IPs

- SNI-based blocking where applicable (TLS client hello SNI)

- Per-MAC / per-device policies & whitelist/blacklist

Policy & user controls

- Schedule-based blocking (e.g., bedtime schedules)

- Device groups (kids/guests) with easy toggles

- Temporary overrides & admin bypass

Usability / UI

- Simple, responsive web dashboard: Scan, Devices, Policies, Logs, Blocklist management

- Export reports (HTML/PDF) and one-click "Install on supported router" instructions

- Simple onboarding wizard for appliance vs firmware options

Ops / Dev

- Auto blocklist updater (sources configurable)

- OTA / image builder (OpenWrt ImageBuilder CI) to produce per-device firmware images

- Audit logging, local SQLite DB for events, optional remote telemetry opt-in

File / repo structure (opinionated single repo layout)

myfw/                         # root repo

├─ docs/                      # written in Markdown + Python scripts for docs generation

│  ├─ lab_setup.md

│  ├─ device_matrix.csv

│  └─ generate_docs.py        # python scripts to render docs (Sphinx or md->html)

├─ backend/                   # main backend (Go recommended) OR python_backend/

│  ├─ cmd/

│  │  └─ myfwd/               # main binary

│  │     └─ main.go

│  ├─ internal/

│  │  ├─ probes/              # gateway/http/ssh/snmp probes

│  │  ├─ filter/              # blocklist updater, ipset sync

│  │  └─ api/                 # REST handlers, auth

│  ├─ static/                 # UI served by backend in dev

│  └─ go.mod

├─ python_tools/              # Python utilities & CLI (documentation helpers, quick scanner)

│  ├─ scanner_cli.py

│  ├─ report_generator.py

│  └─ requirements.txt

├─ openwrt/                   # package skeleton & imagebuilder scripts

│  ├─ package/                # Makefile, files/, luci module (optional)

│  └─ build-ci/               # github-actions scripts to do ImageBuilder builds

├─ appliance/                 # Raspberry Pi / Debian appliance scripts

│  ├─ installer.sh

│  └─ systemd/                 # service files

├─ webui/                     # SPA (React/Vue or plain JS) — served by backend or packaged

│  ├─ src/

│  └─ build/

├─ tests/                     # unit + integration tests

│  ├─ backend/

│  └─ e2e/

├─ ci/                        # CI pipeline config

├─ LICENSE

└─ README.md

Notes:

- Use python_tools/ for documentation automation, report templates, and quick CLI scanner helpers (so your docs are executable examples).

- Keep UI and backend decoupled behind the API — allows later Electron/Android wrappers.

Languages & tech choices (what to use and why)

- Backend (router/appliance): Go (recommended) — static binaries, easy cross-compile for arm, mips, x86, low memory footprint.
Alternative: Python (easier dev speed, more libraries) — but needs packaging and Python runtime on routers (harder on OpenWrt).

- Docs / scripting / glue: Python — you asked for Python for documentation. Use it for:

  - generating docs, sample reports (Jinja2 -> HTML/PDF), CLI scanner tools, quick test harnesses.

- Frontend: HTML + modern JS (React or plain SPA) — serves in browser (mobile friendly).

- OpenWrt packaging: shell + Makefile (.ipk) using OpenWrt SDK and ImageBuilder. LuCI pages use Lua for full integration if you want in-UI options.

- DB / storage: SQLite for local datastore; JSON for small configs; UCI sync on OpenWrt.

- Networking tools: dnsmasq/unbound, nftables/ipset, kismet/iw for Wi-Fi; suricata optional for IDS.

- CI: GitHub Actions for cross-compile and ImageBuilder pipeline.

- Testing: pytest (Python) for docs & scripts; unit tests in Go for backend logic.

API & data model (brief)

- Keep API RESTful, JSON-first. Minimal endpoints: /api/v1/scan, /api/v1/devices, /api/v1/policies, /api/v1/blocklist, /api/v1/report.

- Use SQLite tables: scans, devices, policies, blocklist_sources, events.

- Document API with OpenAPI (auto-generate from Go/Python annotations).

Testing, safety & ethical checklist (must-haves)

- Tests run in CI for scan logic and blocklist updater.

- Scans are read-only by default; any active test that could disconnect devices must be behind an explicit flag and require admin confirmation.

- Always include clear warning text and require the user to confirm they own/are authorized to scan the network.

- Provide recovery/rollback instructions for flashing firmware (TFTP / serial / stock image restore).

Deliverables per phase (what you can show in your portfolio)

- Phase 0: Lab doc + device compatibility matrix CSV.

- Phase 1: Executable backend (binary) + API example responses + small demo video/gif of a scan.

- Phase 2: Blocklist engine + sample blocklist updates + logs showing blocked queries.

- Phase 3: Wi-Fi scanner CLI + sample report PDF/HTML.

- Phase 4: Policy editor screens + applied policy demo.

- Phase 5: Web UI MVP (hosted locally for demo) + README.

- Phase 6: One OpenWrt .ipk for a supported device + Raspberry Pi installer image.

- Phase 7: Packaged desktop .exe or APK (optional).

- Phase 8: Full docs (Python-generated), unit/integration tests, CI pipeline screenshot.